📖

Wonderpad

Wattpad-Style PDF Reader Web App

Product Requirements Document  ·  v1.0

# 1. Feasibility Assessment

## 1.1  Is This Buildable?

Yes — completely feasible. A PDF uploaded by a user can be parsed server-side, its text and images extracted, chapters detected automatically, and then rendered in a fully custom reading UI (replicating Wattpad's experience) in a Next.js web app.

### How PDF-to-Reader Rendering Works

Here is the exact technical journey from raw PDF to a Wattpad-like reading page:

- User uploads a PDF via the Next.js frontend

- The file is stored in Supabase Storage (S3-compatible bucket)

- A Next.js API route or Supabase Edge Function triggers pdf-parse or pdf2json (Node.js libraries) to extract full text content, page-by-page

- A chapter-detection algorithm scans for chapter headings using regex patterns (e.g. Chapter 1, CHAPTER ONE, Part I, numbered sections) and builds a structured JSON table of contents

- Extracted text + chapter map is stored in a Supabase Postgres table

- Images embedded in the PDF are extracted via pdf-lib or pdfjs-dist and stored in Supabase Storage, then linked back to their position in the text

- The reading view renders this structured content using a custom React component styled to replicate Wattpad's UI — with your chosen font, background, font size, and line-height all applied via CSS variables

⚠️ Important Limitation PDFs do NOT have a universal 'chapter' concept. Chapters must be detected heuristically via heading text patterns. PDFs that use images-of-text (scanned books) will require OCR (Tesseract.js) — this adds complexity and processing time. For clean, text-based PDFs (e.g. ebooks exported from Word or Calibre), chapter detection will work beautifully.

### Tech Confidence Rating

| Concern | Assessment |
| --- | --- |
| Text extraction from PDF | ✅ Mature — pdf-parse / pdfjs-dist are battle-tested |
| Chapter auto-detection | ✅ Feasible with regex; edge cases need user fallback |
| Image extraction | ✅ Possible via pdfjs-dist canvas rendering per page |
| Wattpad-style UI rendering | ✅ Pure CSS/React — straightforward |
| Supabase file storage | ✅ S3-compatible, easy with Next.js |
| Scanned PDFs (OCR) | ⚠️ Requires Tesseract.js — slower, optional Phase 2 |

# 2. Product Requirements Document

## 2.1  Product Overview

| Field | Detail |
| --- | --- |
| Product Name | Wonderpad |
| Tagline | Read any PDF like a Wattpad story |
| Primary User | Readers who download ebooks/PDFs and want a beautiful, frictionless reading experience |
| Problem Solved | PDF reading apps have terrible UX; Wattpad's reading UI is loved but locked to Wattpad content |
| Solution | Upload any PDF → auto-detect chapters → read in Wattpad-inspired UI with full customization |

## 2.2  Tech Stack

| Layer | Technology |
| --- | --- |
| Frontend Framework | Next.js 14+ (App Router) |
| Styling | Tailwind CSS + CSS custom properties for theme |
| Auth | Supabase Auth (email + Google OAuth) |
| Database | Supabase Postgres (books, chapters, reading progress) |
| File Storage | Supabase Storage (PDF originals + extracted images) |
| PDF Processing | pdfjs-dist (text + image extraction), pdf-parse (quick text) |
| Chapter Detection | Custom Node.js regex engine (server-side API route) |
| Deployment | Vercel (frontend + API routes) |
| Background Jobs | Supabase Edge Functions or Vercel Background Functions for PDF processing |

## 2.3  User Stories

### Must Have (MVP)

- As a user, I can sign up / log in so my books and reading progress are saved

- As a user, I can upload a PDF file from my device

- As a user, my PDF is automatically parsed and chapters are detected so I see a table of contents

- As a user, I can manually edit chapter names and split points if auto-detection is wrong

- As a user, I can read any chapter in a Wattpad-style vertical scrolling reader

- As a user, I can navigate between chapters via prev/next buttons and a chapter drawer

- As a user, I can tap/click the screen to hide/show the top and bottom control bars

- As a user, I can change font family (Serif / Sans / Mono options)

- As a user, I can adjust font size with Aa- and Aa+ buttons

- As a user, I can switch background themes (White / Sepia / Dark)

- As a user, my reading progress (chapter + scroll position) is saved automatically

### Should Have (Phase 2)

- As a user, I can add bookmarks to specific passages

- As a user, I can highlight text and add private notes

- As a user, I can see reading progress (% of book complete) in the header

- As a user, I can enable auto-scroll with adjustable speed

- As a user, I can switch between scroll mode and page-swipe mode

- As a user, I can see images from the PDF inline in the reading view

### Nice to Have (Phase 3)

- As a user, I can import EPUB files in addition to PDFs

- As a user, I can search within a book

- As a user, I can share a book with a read-only link

- As a user, I can organize books into shelves/collections

## 2.4  Feature Specifications

### F-01: PDF Upload & Processing

| Attribute | Specification |
| --- | --- |
| Max file size | 50MB (MVP), 200MB (Phase 2) |
| Accepted formats | .pdf |
| Upload method | Drag-and-drop + file picker dialog |
| Processing | Async — user sees processing screen with progress indicator |
| Processing time | Target < 30 seconds for 500-page PDF |
| Storage | Original PDF + extracted chapter JSON stored in Supabase |
| Error handling | Clear error UI if PDF is password-protected, corrupted, or image-only |

### F-02: Chapter Detection Engine

The engine will scan extracted text for the following patterns in order of priority:

- Regex for 'Chapter N', 'Chapter N:', 'CHAPTER N' (case-insensitive, numbers and words)

- Regex for 'Part I / Part 1 / PART ONE'

- All-caps lines that are short (< 60 chars) at the start of a new page

- Lines beginning with large font size markers from PDF metadata

If fewer than 2 chapters are detected, the system will fall back to splitting every N pages (user-configurable, default 20) and prompt the user to review.

### F-03: The Reader — Core UI Specification

This is the most critical feature. The reader must feel like Wattpad. Every detail below is intentional.

Layout Structure:

- Full-screen reading canvas with zero visual noise when reading

- Top bar: back arrow | book title | chapter title | settings icon — hidden when reading, revealed on tap

- Bottom bar: chapter progress slider | prev chapter | next chapter | reading position % — hidden when reading, revealed on tap

- Both bars animate in/out with a 200ms ease transition

Content Area:

- Max-width container: 680px, centered on desktop; full-width with 20px side padding on mobile

- Chapter title displayed at top in a slightly larger, bold serif font

- Paragraph spacing: 1.5em between paragraphs (generous — this is key to Wattpad feel)

- Line height: 1.75 (comfortable, not cramped)

- First paragraph of chapter has no indent; subsequent paragraphs have 1.5em text-indent

- Images render inline, centered, max-width 100%, with a subtle caption if available

Reading Settings Panel (tray that slides up from bottom on settings tap):

- Background theme toggle: White (#FAFAFA) | Sepia (#F5ECD7 bg, #5C4A1E text) | Dark (#1A1A1A bg, #E0E0E0 text)

- Font family picker: Serif (Georgia) | Sans (Inter) | Dyslexic (OpenDyslexic, Phase 2)

- Font size: Aa- and Aa+ buttons, range 14px–26px, stored in localStorage + Supabase

- Line height: compact / default / spacious (1.5 / 1.75 / 2.0)

Navigation:

- Swipe up/down = scroll (natural mobile scrolling, NO interference)

- Single tap center of screen = toggle control bars

- Long-press opens chapter list drawer from the right

- When the user scrolls past the last line of a chapter, the next chapter loads seamlessly — content continues flowing with no buttons or interruption. A subtle chapter break divider (thin line + '— Chapter N —' label in muted text) marks the boundary

- The bottom bar progress slider and chapter title in the top bar update automatically as the reader scrolls through chapter boundaries

- Chapter list drawer shows all chapter names, current chapter highlighted in orange, tap to jump

### F-04: Reading Progress Persistence

| Attribute | Specification |
| --- | --- |
| Auto-save frequency | Every 10 seconds + on chapter change + on app blur |
| Stored data | book_id, chapter_index, scroll_position_percent, updated_at |
| Resume behavior | On opening a book, automatically scroll to last saved position |
| Cross-device | Synced via Supabase — resume on any device |

## 2.5  Database Schema

### Tables

users — managed by Supabase Auth (uuid, email, created_at)

books — id, user_id, title, author, cover_url, pdf_url, status (processing/ready/error), chapter_count, created_at

chapters — id, book_id, index, title, content_text, word_count, start_page, end_page

reading_progress — id, user_id, book_id, chapter_index, scroll_percent, updated_at (unique on user_id + book_id)

bookmarks — id, user_id, book_id, chapter_index, scroll_percent, note, created_at [Phase 2]

## 2.6  API Routes (Next.js App Router)

| Route | Description |
| --- | --- |
| POST /api/books/upload | Accepts PDF, stores in Supabase Storage, triggers processing job |
| GET /api/books/[id]/status | Returns processing status (polling endpoint) |
| GET /api/books/[id]/chapters | Returns chapter list with titles and word counts |
| GET /api/books/[id]/chapters/[n] | Returns full text content of chapter N |
| POST /api/progress | Upserts reading progress (chapter + scroll position) |
| GET /api/progress/[bookId] | Returns last reading position for a book |
| PATCH /api/chapters/[id] | Allows user to rename a chapter or adjust split [Phase 2] |

# 3. Implementation Plan

This is structured for vibe coding — each phase produces a shippable increment. Hand each phase to your agent as a discrete task.

| Phase | Duration | Key Deliverables | Stack |
| --- | --- | --- | --- |
| Phase 0 | 1 day | Project scaffolding: Next.js + Tailwind + Supabase setup, auth flow (sign in/up), basic book library page shell | Next.js, Supabase Auth, Tailwind |
| Phase 1 | 2–3 days | PDF upload UI + processing pipeline: upload component, Supabase Storage integration, server-side text extraction with pdfjs-dist, chapter detection engine, chapter JSON storage | pdfjs-dist, Supabase Storage, Next.js API Routes |
| Phase 2 | 2–3 days | Reader UI (THE big phase): full-screen reader component, tap-to-reveal bars, reading settings tray, 3 themes, font controls, chapter navigation drawer, prev/next chapter flow | React, Tailwind CSS, CSS variables, Framer Motion |
| Phase 3 | 1–2 days | Progress persistence + library view: auto-save progress, resume on open, library grid with covers/progress bars, book cover extraction from PDF | Supabase Postgres, React hooks |
| Phase 4 | 1 day | Polish + deployment: loading states, error handling, mobile responsiveness tuning, Vercel deployment, env vars | Vercel, Next.js |
| Phase 5 | Optional | Bookmarks, highlights, auto-scroll, EPUB support, search within book | Phase 2 features |

## 3.1  Phase-by-Phase Agent Prompts

### Phase 0 — Scaffold

Agent Prompt Scaffold a Next.js 14 App Router project called 'wonderpad'. Install: tailwindcss, @supabase/supabase-js, @supabase/ssr. Set up Supabase auth with email+password and Google OAuth. Create a /library page (protected route) that shows 'Your Library is empty' placeholder. Deploy-ready folder structure. Use TypeScript.

### Phase 1 — PDF Processing Pipeline

Agent Prompt Build the PDF upload and processing system. (1) Create an upload modal component with drag-and-drop and file picker, accepts .pdf only, max 50MB. (2) POST /api/books/upload: upload the file to Supabase Storage at books/{userId}/{bookId}.pdf. (3) Trigger a processing function: use pdfjs-dist to extract text page by page. (4) Run chapter detection: regex scan for 'Chapter N', 'CHAPTER N', 'Part N', all-caps short lines at page boundaries — build a chapters array [{index, title, startPage, content}]. (5) Store chapters in Supabase 'chapters' table and update books.status to 'ready'. (6) The library page polls GET /api/books/{id}/status and shows a processing spinner, then reveals the book card when ready.

### Phase 2 — The Reader (Critical Phase)

Agent Prompt Build the full-screen reader page at /read/[bookId]/[chapterIndex]. This is the most important screen. Implement exactly: (1) Full-screen layout, no scrollbars visible, body overflow hidden except the content area. (2) Top bar (fixed): back arrow, book title (truncated), chapter title, settings gear icon. Bottom bar (fixed): chapter progress slider, prev/next chapter arrows, page% label. Both bars are hidden by default; a single tap anywhere on the reading canvas toggles them with a 200ms fade+slide animation. (3) Content area: max-width 680px centered, 20px horizontal padding, vertical scroll. Chapter title in bold serif at top. Paragraphs with line-height 1.75, spacing 1.5em between paragraphs, 1.5em text-indent except first paragraph. (4) Settings tray: slides up from bottom when gear icon tapped. Contains: 3 background theme swatches (White: #FAFAFA / Sepia: #F5ECD7 / Dark: #1A1A1A), font family radio (Georgia serif / Inter sans), Aa- and Aa+ font size buttons (14–26px range). All settings stored in localStorage. (5) Chapter list drawer: slides in from right, shows all chapters, current highlighted in orange (#E8690A), tap to navigate. (6) At end of each chapter, render a full-width 'Next Chapter →' button and a 'Previous Chapter ←' button. Use CSS custom properties (--bg-color, --text-color, --font-family, --font-size) to drive all theming. Use Framer Motion for all panel animations.

### Phase 3 — Progress + Library

Agent Prompt Add reading progress persistence. (1) In the reader, auto-save {book_id, chapter_index, scroll_percent} to Supabase reading_progress table every 10 seconds, on chapter change, and on window blur. Upsert on (user_id, book_id) unique constraint. (2) On opening a book, fetch last saved position and restore scroll. (3) Library page: show book cards in a 2-column grid. Each card shows book title, author (if extracted from PDF metadata), a progress bar (% complete), and 'Continue Reading' / 'Start Reading' CTA. Extract first page of PDF as cover image using pdfjs-dist canvas render, store as cover.jpg in Supabase Storage.

# 4. Wattpad UI Replication — Stitch/AI Prompt

How to Use This Copy the prompt below verbatim into Stitch, v0, Lovable, or any AI UI generator. It encodes the full Wattpad reading experience so the AI generates a pixel-close replica. Use it specifically for Phase 2 (the Reader screen).

### The Master UI Prompt

— Copy everything below this line —

Design a full-screen mobile-first ebook reader UI screen called 'Wonderpad Reader'. Replicate the Wattpad reading experience as closely as possible. Specifications: LAYOUT: Full screen, edge to edge. No chrome, no browser UI visible. The screen has exactly 3 zones: 1. TOP BAR (fixed, 52px tall): Semi-transparent dark overlay. Left: a simple ← back arrow icon. Center: book title in 13px medium weight, muted color, truncated with ellipsis. Right: a gear/settings icon. This bar is HIDDEN by default, slides down into view (200ms ease) when user taps the reading area. When hidden it is completely invisible — no shadow, nothing. 2. READING CANVAS (full height scrollable): Background color driven by CSS variable --bg-color. No max-height constraints, natural vertical scroll. Content container: max-width 680px, centered horizontally, horizontal padding 20px. At the top of the content: Chapter title in 20px bold, font-family var(--font-family), color var(--text-color), margin-bottom 32px. Body text: font-size var(--font-size, 18px), line-height 1.75, color var(--text-color). Paragraph spacing: margin-bottom 1.5em. First paragraph of chapter: no text-indent. All subsequent paragraphs: text-indent 1.5em. Text is left-aligned (NOT justified — Wattpad does not justify text). Images render inline, centered, max-width 100%, border-radius 4px, margin 24px auto. 3. BOTTOM BAR (fixed, 60px tall): Same semi-transparent dark overlay as top. Contains: left ← arrow (prev chapter), a horizontal progress slider (chapter scroll %) in the center styled in orange (#E8690A), right → arrow (next chapter), and a small '47%' percentage label right of slider. Hidden/shown same as top bar on tap. SETTINGS TRAY: A bottom sheet that slides up from the bottom (translateY animation, 300ms ease) when the gear icon is tapped. Has a drag handle at top. Background: white or near-white. Rounded top corners (16px). Content: - Row 1 label 'Background': 3 circular swatches side by side. Swatch 1: filled white with a dark border (White theme). Swatch 2: filled #F5ECD7 warm beige (Sepia theme). Swatch 3: filled #1A1A1A near-black (Dark theme). Active swatch has an orange (#E8690A) ring around it. - Row 2 label 'Font Size': A row with 'Aa-' button on the left, current size number in center (e.g. '18'), 'Aa+' button on right. Buttons are rounded, bordered, tap to increment/decrement by 1px. Min 14, max 26. - Row 3 label 'Font': 3 pill buttons in a row — 'Serif' (Georgia), 'Sans' (Inter/System), 'Mono' (monospace). Active pill has orange background, white text. Inactive: gray border, gray text. - Row 4 label 'Spacing': 3 icon buttons showing compact/normal/spacious line heights. Active is highlighted orange. CHAPTER DRAWER: Slides in from the RIGHT side. 85% screen width. Background white. Header row: 'Table of Contents' in bold 18px, X close icon top right. List of chapters below: each row has chapter number in muted small text, chapter title in 16px. Current chapter row has an orange (#E8690A) left border and the text in orange. A subtle gray divider between rows. Smooth scroll within the drawer. Close on tap outside or X. THEMES — 3 complete color modes driven by CSS variables on :root: White: --bg-color: #FAFAFA; --text-color: #1A1A1A; --bar-bg: rgba(255,255,255,0.92); Sepia: --bg-color: #F5ECD7; --text-color: #5C4A1E; --bar-bg: rgba(245,236,215,0.92); Dark: --bg-color: #1A1A1A; --text-color: #E0E0E0; --bar-bg: rgba(20,20,20,0.95); END OF CHAPTER: NO prev/next buttons at the bottom. Instead, implement Wattpad-style over-scroll chapter advance: when the user scrolls past the last line of the chapter content, automatically load and transition into the next chapter seamlessly — the content just continues flowing. Add a subtle chapter break divider between chapters: a thin horizontal line with the new chapter title centered on it (e.g. '— Chapter 4 —' in muted small text), so the reader knows they crossed a chapter boundary without any interruption to the reading flow. ACCENT COLOR: #E8690A (Wattpad orange). Use for: active states, CTA buttons, progress slider, active chapter in drawer, active swatch ring, active font pill. ANIMATIONS: All panels (top bar, bottom bar, settings tray, chapter drawer) use transform-based CSS transitions (translateY / translateX), 200–300ms ease. No layout shifts. Use will-change: transform. Bars fade in with opacity 0→1 simultaneously with slide. MOBILE FIRST: Design for 390px wide screen (iPhone 14 Pro). Safe area insets for notch/home bar. Touch targets minimum 44px. No hover states required for mobile — but add subtle hover for desktop. SHOW 3 STATES in your output: (1) Reading mode — bars hidden, full text visible, sepia theme. (2) Controls visible — both bars shown, dark theme. (3) Settings tray open — white theme, tray slid up.

— End of Stitch/AI Prompt —

# 5. Do You Need to Work on the UI Manually?

No — not if you use the Stitch prompt above correctly. The prompt in Section 4 is written to be fully self-contained. Feed it to Stitch, v0, or Lovable and it will generate the complete reader screen.

However, here's a pragmatic breakdown:

| Task | Manual Work Required? |
| --- | --- |
| Reader screen layout + bars | No — covered by the Stitch prompt |
| 3-theme CSS variables system | No — defined in the prompt, agent implements it |
| Settings tray interactions | Minimal — agent generates, you tweak animations |
| Chapter drawer | No — fully specified in prompt |
| End-of-chapter nav buttons | No — specified |
| Wiring UI to real data (API) | Yes — you/agent must connect the components to Next.js API routes and Supabase |
| Mobile responsive tuning | Minimal — test on real device and adjust padding/sizes |
| Library page (book grid) | Partially — not covered in the reader prompt; give agent a separate prompt for this |

Pro Tip for Vibe Coding Do Phase 2 (Reader UI) first before wiring data. Build it as a static component with hardcoded dummy text. Get the UI feeling EXACTLY right. Only then connect it to real API data — UI fidelity first, data integration second.

# 6. How to Connect Stitch UI to Antigravity

This is the most important workflow to understand before you start building. Stitch and Antigravity serve completely different roles and are not in conflict — they are a perfect team.

| Tool | Its Job |
| --- | --- |
| Stitch | Generates beautiful React/JSX UI components from a text prompt. Pure visuals — no backend logic, no data fetching. |
| Antigravity | Autonomous agentic IDE on your local machine. Writes code, runs terminal commands, tests in browser. Connects UI to your backend (Supabase, API routes). |

### The Exact Workflow — Step by Step

- Step 1: Open Stitch and paste the relevant screen prompt (from Section 7 of this doc). Stitch generates the React component with all styling and animations.

- Step 2: In Stitch, click Export → Copy JSX (or download as a .jsx file). You now have a beautiful, dumb UI component — no real data, just props and hardcoded placeholders.

- Step 3: Open your Wonderpad project folder in Antigravity. Create a new file — e.g. app/read/[bookId]/page.tsx — and paste the Stitch JSX into it.

- Step 4: Give Antigravity an agent task in plain English. Example: 'In the Reader component I just pasted, wire the chapter content to GET /api/books/[bookId]/chapters/[n]. Fetch the chapter on page load. Use the chapter title in the top bar. Save reading progress to Supabase every 10 seconds using the reading_progress table schema in the PRD.' — then let the agent run.

- Step 5: Antigravity writes the data-fetching hooks, API route handlers, and Supabase queries autonomously. It opens its built-in browser, loads the app, and verifies the component renders with real data.

- Step 6: Review the Artifacts (task plan + screenshots) Antigravity generates. Leave feedback directly on them if something looks off — the agent incorporates it without stopping.

Key Insight You never manually write glue code. Stitch handles how it looks. Antigravity handles how it works. Your job is to describe WHAT you want clearly — paste the PRD into Antigravity's context at the start of every session so it understands the full architecture.

### What to Give Antigravity at Session Start

Before any agent task in Antigravity, paste this as your first message:

You are building Wonderpad — a Next.js 14 web app that lets users upload PDFs and read them in a Wattpad-style reading interface. Tech stack: Next.js 14 App Router, TypeScript, Tailwind CSS, Supabase (Auth + Postgres + Storage), Vercel deployment. The database has these tables: books (id, user_id, title, author, cover_url, pdf_url, status, chapter_count, created_at), chapters (id, book_id, index, title, content_text, word_count), reading_progress (id, user_id, book_id, chapter_index, scroll_percent, updated_at). The accent color is #E8690A (Wonderpad orange). All reading UI themes use CSS custom properties: --bg-color, --text-color, --font-family, --font-size. Here is the task for this session:

# 7. All Stitch UI Prompts — Every Screen

Use these prompts in Stitch one screen at a time. After generating, export the JSX and bring it into Antigravity for wiring. The accent color across all screens is #E8690A (Wonderpad orange).

## Screen 1 — Landing / Marketing Page

Design a clean, modern landing page for 'Wonderpad' — a web app that lets you upload any PDF ebook and read it in a beautiful Wattpad-style interface. NAVBAR: Logo on left (book emoji + 'Wonderpad' in bold, accent color #E8690A). Right side: 'Sign In' text link + 'Get Started Free' filled button in #E8690A with white text, rounded-full. HERO SECTION: Centered. Large headline: 'Read every book the way it deserves.' Sub-headline: 'Upload any PDF. Wonderpad turns it into a Wattpad-style reading experience — beautiful fonts, themes, and seamless chapter navigation.' Two CTA buttons side by side: 'Upload a Book' (solid #E8690A) and 'See How It Works' (outlined). Below the CTAs, a phone mockup showing the Wonderpad reader in sepia mode with visible chapter text. FEATURES ROW: 3 cards in a row. Card 1: icon of upload arrow, title 'Upload Any PDF', description 'Drag and drop your ebook. We extract every chapter automatically.' Card 2: icon of open book, title 'Wattpad-Style Reader', description 'Beautiful fonts, sepia/dark/light themes, font size control — read in comfort.' Card 3: icon of bookmark, title 'Your Progress, Always Saved', description 'Pick up exactly where you left off, on any device.' THEME PREVIEW SECTION: Full-width section with dark background (#0F172A). Title: 'Three themes. Zero eye strain.' Show 3 side-by-side phone mockups of the reader — one in White mode, one Sepia (#F5ECD7), one Dark (#1A1A1A). Label each below. FOOTER: Simple. Logo + tagline 'Read the new way.' Links: Privacy, Terms. Copyright line. STYLE: Clean, minimal, lots of white space. Font: Inter. Accent: #E8690A. No gradients except a very subtle warm one in the hero. Mobile responsive.

## Screen 2 — Sign Up Page

Design a sign-up page for 'Wonderpad'. Split layout: left half is a decorative panel (dark background #1A1A2E) showing a faint pattern of open books or a beautiful quote in sepia tones — atmospheric and literary. Right half is the sign-up form. FORM PANEL (right): Centered vertically. Logo at top. Heading: 'Create your account'. Sub: 'Start reading beautifully.' Google OAuth button (full-width, white with Google logo). Divider 'or'. Email input field. Password input field. 'Create Account' submit button in solid #E8690A, full-width. Below: 'Already have an account? Sign in' link. STYLE: Clean form, generous padding. Input fields have a soft focus ring in #E8690A when active. Rounded corners throughout. Mobile: hide the left decorative panel, show only the form full-screen.

## Screen 3 — Sign In Page

Design the sign-in page for 'Wonderpad'. Same split layout as the sign-up page for visual consistency. Left: decorative literary panel. Right: sign-in form. FORM: Logo. Heading 'Welcome back.' Google OAuth button. Divider 'or'. Email field. Password field with show/hide toggle icon. 'Sign In' button in #E8690A. 'Forgot password?' link below password field. Bottom: 'New to Wonderpad? Create an account' link. Same style rules as sign-up page. Reuse identical component structure — only the heading, button label, and links change.

## Screen 4 — Library Page (Home)

Design the Library page for 'Wonderpad' — this is the main home screen after login. It is where a user sees all their uploaded books. NAVBAR: Wonderpad logo left. Right: user avatar circle (initials). Clicking avatar shows a small dropdown with 'Settings' and 'Sign Out'. MAIN CONTENT: Page title 'My Library' in bold 28px. A prominent 'Upload a Book' button in #E8690A top-right with a + icon and dashed-border upload zone below it (drag and drop here). Then the book grid: 2 columns on mobile, 3-4 on desktop. Each book card: book cover image (tall portrait ratio, like a real book cover), book title in bold below, author name in muted text, a thin orange (#E8690A) progress bar at the bottom of the card showing reading %, and a small '32% read' label. On hover: subtle shadow lift. Clicking a card opens the reader. EMPTY STATE: If the user has no books, show a centered illustration of a floating open book, headline 'Your library is empty', subtext 'Upload your first PDF to get started', and a large Upload button. STYLE: Light background (#FAFAFA). Cards have white background, soft shadow, 12px rounded corners. Very clean, airy layout. Mobile first.

## Screen 5 — Upload Flow (Processing State)

Design the PDF upload modal and processing state screen for Wonderpad. Show two states: STATE 1 — Upload Modal (overlays the library page): Centered modal with white background, rounded-xl, soft shadow. Title: 'Upload a Book'. A large dashed-border drag-and-drop zone (light gray #F9FAFB background): center icon of a PDF/upload arrow, text 'Drag your PDF here' in muted gray, smaller text 'or click to browse'. Below: file size limit note '50MB maximum'. A 'Cancel' text link and 'Upload' button (disabled until file selected, then orange #E8690A). STATE 2 — Processing Screen (replaces modal or full screen): Centered content. An animated circular progress indicator in #E8690A. Below: book title extracted from PDF filename. Status messages that update in sequence: 'Extracting text...' then 'Detecting chapters...' then 'Almost ready...'. A subtle pulsing animation on the status text. No cancel option during processing. When complete, auto-redirect to the reader for the first chapter. STYLE: Modal has backdrop blur behind it. Processing screen feels calm and reassuring — not stressful. Use the orange accent only for the spinner. Everything else muted.

## Screen 6 — Chapter Editor (Post-Upload Review)

Design the Chapter Editor screen for Wonderpad. This screen appears after upload completes, letting the user review and rename auto-detected chapters before starting to read. HEADER: Back arrow + book title. Right: 'Start Reading' button in solid #E8690A. MAIN CONTENT: Page title 'Review Chapters'. Subtitle: 'We detected 18 chapters. Rename any chapter by tapping its title.' A scrollable list of chapters. Each row: chapter number badge (small circle, muted), chapter title as an inline editable text field (tap to edit, shows cursor), word count in muted text on the right (e.g. '4,200 words'). A subtle pencil edit icon appears on hover/tap. Rows separated by light gray dividers. STYLE: Clean list UI. Editing a chapter title shows an underline highlight and the field becomes active — no heavy modal needed. Save happens on blur (clicking away). 'Start Reading' CTA is always visible fixed at the bottom on mobile.

## Screen 7 — Reader Screen

This prompt is already fully defined in Section 4 of this document. Refer to the Master UI Prompt there — it is the most detailed and critical screen.

## Screen 8 — Settings Page

Design the Settings page for Wonderpad. Accessed from the user avatar dropdown in the Library. HEADER: Back arrow. Title: 'Settings'. SECTIONS (grouped with section headers like iOS settings): ACCOUNT section: user avatar + name + email. 'Change Password' row with chevron. READING DEFAULTS section: 'Default Theme' row showing current selection (White/Sepia/Dark) with chevron to sub-screen. 'Default Font Size' row with current value. 'Default Font Family' row. ABOUT section: 'Version' row showing app version. 'Privacy Policy' and 'Terms of Service' rows with external link icon. DANGER ZONE section (red-tinted): 'Delete Account' row in red text. STYLE: Identical to iOS Settings app layout — grouped cards with rounded corners, light gray page background, white card sections, subtle chevrons. Clean and familiar. Use #E8690A accent only on interactive toggle states.

# 8. Quick Reference — Key Dependencies

| Package | Purpose |
| --- | --- |
| pdfjs-dist | PDF text + image extraction (Mozilla's battle-tested library) |
| pdf-parse | Fast text-only extraction for chapter detection |
| @supabase/supabase-js | Auth, database, storage client |
| @supabase/ssr | Supabase server-side rendering helpers for Next.js |
| framer-motion | Smooth panel animations (tray, drawer, bars) |
| tailwindcss | Base utility classes |
| next | Framework (v14+ with App Router) |

Wonderpad — PRD v1.1

Built with ❤️ for readers who deserve better than WPS Office